TSIU03
TIME REPORT

Project group: 41	Report number: 2	Date: 2015-10-04

1) Hours spent on the project and tasks.

Group Member	Worked hours / this week	Worked hours / so far	Tasks done this week
Matteus	14	19
Oscar	16	22
Erik	14	19
Johan	7,5	12,5
Philip	14	20
Niklas	14	20
Alla			Design documents

2) Status of the project.

Finished tasks
Project plan

Ongoing tasks
Design documents

Planned tasks
Revision design spec and proj. plan

Difficulties found this week and if/how you have faced them