TSIU03
TIME REPORT

Project group: 41	Report number: 1	Date: 2015-09-26

1) Hours spent on the project and tasks.

Group Member	Worked hours / this week	Worked hours / so far	Tasks done this week
Matteus	5	5
Oscar	6	6	Document templates, repo structtured
Erik	5	5
Johan	5	5
Philip	5	5
Niklas	5	5
Alla			Project Plan draft 1 finished, second supervisor meeting. (Everyone)

2) Status of the project.

Finished tasks
Project plan

Ongoing tasks
Design documents

Planned tasks
Design documents

Difficulties found this week and if/how you have faced them