TSIU03
TIME REPORT

Project group: 41	Report number: 5	Date: 2015-10-25

1) Hours spent on the project and tasks.

Group Member	Worked hours / this week	Worked hours / so far	Tasks done this week
Matteus	21,5	57,0
Oscar	12	47,5
Erik	18	48,0
Johan	18	41,0
Philip	21	51,0
Niklas	21	47,5
Alla

2) Status of the project.

Finished tasks
Project plan, Design spec (draft), first presentation (slides), Design spec (final rev.), first pres. Preparation, Presentation

Ongoing tasks
Most modules done for merging, finishing up the last testbenches

Planned tasks
System merge, debugging, report writing

Difficulties found this week and if/how you have faced them