TSIU03
TIME REPORT

Project group: 41	Report number: 4	Date: 2015-10-18

1) Hours spent on the project and tasks.

Group Member	Worked hours / this week	Worked hours / so far	Tasks done this week
Matteus		20,5
Oscar		22
Erik		20,5
Johan		14
Philip		21,5
Niklas		21,5
Alla			Design documents

2) Status of the project.

Finished tasks
Project plan, Design spec (draft)

Ongoing tasks
Design spec (final rev.)

Planned tasks
Presentation, misc. coding

Difficulties found this week and if/how you have faced them