TSIU03
TIME REPORT

Project group: 41	Report number: 3	Date: 2015-10-11

1) Hours spent on the project and tasks.

Group Member	Worked hours / this week	Worked hours / so far	Tasks done this week
Matteus	1,5	20,5
Oscar		22
Erik	1,5	20,5
Johan	1,5	14
Philip	1,5	21,5
Niklas	1,5	21,5
Alla			Design documents

2) Status of the project.

Finished tasks
Project plan, Design spec (draft)

Ongoing tasks
Design spec (final rev.)

Planned tasks
Presentation, misc. coding

Difficulties found this week and if/how you have faced them
Not much time spent on the project this week due to catching up in TDIU02