TSIU03
TIME REPORT

Project group: 41	Report number: 6	Date: 2015-11-02

1) Hours spent on the project and tasks.

Group Member	Worked hours / this week	Worked hours / so far	Tasks done this week
Matteus	20	77,0
Oscar	19,5	67,0
Erik	22,5	70,5
Johan	12,5	53,5
Philip	17,5	68,5
Niklas	18	65,5
Alla

2) Status of the project.

Finished tasks
Project plan, Design spec (draft), first presentation (slides), Design spec (final rev.), first pres. Preparation, Presentation, modules done for merging, testbenches, system merge

Ongoing tasks
Debugging Prio 2 issues

Planned tasks
report writing, final presentation preparations

Difficulties found this week and if/how you have faced them
Minor issues with the peak level indicators – code analysis and some applied maths skills